# QSynced

By Engr. Alejandro Castañon Diaz

# Technical aspect

The plugin will work when the following conditions are met:

- A WordPress install ideally v.5.6 or higher (ideally versions wont affect performance but in worst case scenarios result in bugs)

- A running WooCommerce v 5.7 or higher.

- PHP running server with MySQL

## Functionality:

The plugin will operate by replacing the out of stock message inside a product view, with a button that says "Out of stock, but order now and we will dispatch your order as soon as possible" or similar… the costumer will be able to customize this button color and text.

## How will it work:

The QSynced costumers will see a tab inside their WordPress backend called "QSynced Backorders"

There will be an input box to add a license activation key and some other input boxes for settings (like button design, text, send emails when back in stock or not, etc.…)

Inside here as well there will be a full list ok all the products and a checkbox next to it. There will be buttons for checking all, unchecking all, etc. We can add some filter dropdowns and a search bar.

The plugin checks the validation key for the plugin is valid with the servers before showing the list of products.

If a product is checked, then when stock reaches 0 the product gets the QSynced button which basically "creates phantom units in stock" which are sold and processed through WooCommerce as usual (stock gets back to 0 after the purchase). The phantom stock is sent via API to our servers where the product ID is captured, the backorder amount, order number and the final costumer email.

With a cron service (this means every X minutes) the server the client WordPress will connect to QSynced API to see if there are backorders, compare it to current stock. If current stock (which user updates manually) is bigger than backorder amount in QSynced servers, stock will be discounted without going through the purchase process (it's supposed to be sold already). Order concept will be marked as filled and backorder amount in QSynced servers will be deleted.

Additionally, we can sell the option of triggering email to both clients and store admin that this product is back on stock and that the shipping of the product will be made shortly or shall be made (respectively).

We allow customers to capture the backorder on QSynced services, but we don't toggle back stock if license not active. That way we forced them to buy an active membership and we can have a free version that allows only to sell without stock and a premium version that refreshes the inventory once product gets replenished.

# Timeframes & Costs

- Adaptations to current website: We will have now the membership options enabled (good thing we built already the landing page on WP, so adding Woo + membership plugin will be easier). We can use stripe (lowest fee), PayPal (fastest implementation) or any of this https://woocommerce.com/product-category/woocommerce-extensions/payment-gateways/subscription-payments/ payment gateways to get the membership's money (and you get money to your bank from there, do your taxes, etc.).

  - 1 week including, consider it done alongside the plugin.

  - Price: 1000 USD one time (we have this amount already on freelancer pending milestone)

- Developing: Final installable plugin (which is a zip file that WordPress imports and installs) and the QSynced API which is located inside qsynced.com.

  - 6-9 weeks including testing phase but considering X-Mas parties (which are a lot down here) and New Year's Eve are coming.

  - Price: 1600 USD one time

In our case we have a third party in this society, which is the freelancer platform. Feel free to work directly and I can give you some extra 5 to 10% discount for the plugin's 1600 USD depending on selected payment methods. Also, we can do partial payments, break it down in 3 or 4 and you pay as I deliver.

More about payments methods between us to in https://alexcd2000.com/#bankwire (I have a USD account as well, PayPal or crypto are most practical).

Any extra functionalities you wish to add, please let me know to quote them.

# IT Support and hosting

Right now, you have the domain qsynced.com but hosting is on my side. Hosting stands for:

- Email accounts

- SSL certificate that enables the green padlock

- The actual ftp storage for the API and page files

- Databases

- an Apache server computing power

We can move that to a server of your liking, but usually if something fails technically (like server is down for a while or there is a bug somewhere in the code) I respond faster when I have control on my server. I usually offer for 200 USD annually all this services:

- Year-round basic IT support (like setting up emails or when page is broken because servers fail or such)

- 5 email accounts + 10 redirects

- SSL certificate

- FTP storage, databases running on Apache

This is a shared host; this means you are sharing computing power with other of my clients. Storage and computing power are no issue, I have a TB more than enough and the API most likely will run RAM smoothly up to client #99,999. But I'm restricted to a few emails, that’s why I limit usually to 5 but I can always ask for an upgrade and we quote it, when we get to that bridge.

We can also go for a private hosting, but I would not advise this in a starting phase cause it's more expensive and won't recommend spending before getting income. I would recommend getting a private hosting if we intend to hire more developers (and share accesses), we want a CDN (this makes site loading way faster globally) or we need more email accounts (like a 100).

In case you want to hire private hosting with me, including year-round IT support price is 500 USD annually (includes the same as share hosting plus CDN and a 100 emails).

Finally if thing goes great and we get a ton of costumers and you want to hire me on a steady basis to keep polishing and adding new features to the plugin, or developing for other platforms, etc. we can discuss prices once we get there but expect something between 500-1000 USD weekly depending on how time consuming it is.

# Other Expenses

After developing phase, comes real marketing and when costumers pour in, this are my estimates:

- Campaigns fund:

  - First months (1-6): 1,000 USD/Monthly

- Ad manager (I know how to do setups and understand the core concepts, but I don’t want to watch over campaign performances, try new keywords every now and then, etc. on a regular basis… let's find someone full time for this):

  - 300-400 USD/Monthly

  - We can ask from this person performance reports, conversions reports, etc. to adjust budgets.

- Costumer support (if we get ton of clients, for troubleshooting or bugs):

  - Under 100 costumers I might be able to reply costumers myself for a fee of 80 USD weekly (I don’t expect the 100 of them at the same time haha)

  - Over 100 costumers (hopefully around month 3…) we might get a secretary and I can give her a guide of basic troubleshooting and she can escalate bugs to me. A person like this might cost something around 100 USD weekly, but may do some other managerial stuff…

# Equilibrium (rough)

Costs:

- Development costs (fixed): 4,000 USD one time

- Marketing and customer support costs (variable): 1,300 to 1,800 monthlies

- Hosting costs: 200 to 500 USD annually = 16-40 USD monthly

Income to get even in 6 months:

- To recover development costs: 666 USD / Monthly

- Cover variable costs: 1,400 to 1,840 monthlies

- Expected monthly sales: 2,000 to 2,400 USD / Monthly

  - If membership costs 100 USD annually billed up front, 20-24 sales / monthly